# GUR – OWNERSHIP + ENGINEERING HANDBOOK

# 1. Role & Mission

## Role:- Model Evaluation, Quality Assurance & Presentation Lead

## Mission-Ensure that Jain's ML model is learning the correct signals, validate ranking quality, analyze feature importance, audit Top-100 candidates, and create the final PPT/demo for submission.

Contribution ~15% of project

Gur is the quality-control layer of the project.

While Piyush builds features and Jain builds the model, Gur ensures the model is actually producing recruiter-quality rankings.

# 2. Core Responsibilities

## 2.1 LLM Label Quality Analysis

- Goal: Verify that LLM-generated labels make sense.

- Input: From Jain (LLM Generated Labels - Candidate ID, Fit Score, Fit Label, Honeypot Label).

- Tasks:

  - Check good candidates getting high scores.

  - Check weak candidates getting low scores.

  - Verify honeypots correctly detected.

  - Ensure no obvious labeling mistakes.

- Output: label_quality_report.md

## 2.2 Feature Importance Analysis

- Goal: Understand which features influence predictions.

- Input: From Jain (trained_model.pkl).

- Tasks:

  - Generate Top 20 Features (e.g., semantic_score, retrieval_experience).

  - Create Feature Importance Chart.

  - Produce Feature Ranking Report.

- Output: feature_importance_report.md

## 2.3 Model Evaluation

- Goal: Determine best model among LightGBM, XGBoost, and CatBoost.

- Input: From Jain (LightGBM, XGBoost, and CatBoost results).

- Tasks:

  - Compare prediction consistency and ranking quality.

  - Evaluate generalization and interpretability.

- Output: model_comparison_report.md

## 2.4 Top-100 Candidate Audit

- Goal: Verify final rankings make recruiter sense.

- Input: From Bhavit (top100.parquet).

- Tasks:

  - Review profiles (AI, Retrieval, Ranking, Product experience).

  - Identify false positives or suspicious candidates.

- Output: top100_audit_report.md

## 2.5 PPT & Demo Creation

- Goal: Build final hackathon presentation and demonstration.

- Input: Project components from Piyush, Jain, and Bhavit.

- Tasks:

  - Construct 10-slide PPT covering Architecture, Results, and Future Improvements.

  - Develop Demo flow (Input JD -> Run Ranking -> Display Results -> Reasoning -> CSV Export).

- Output: final_presentation.pptx, demo_app

# 3. Execution Framework

## 3.1 Engineering Contracts & Dependencies

- Receives From Piyush: candidate_features.parquet, behavior_features.parquet, semantic_scores.parquet (Used for feature analysis).

- Receives From Jain: trained_model.pkl, predictions.parquet (Used for model evaluation and review).

- Receives From Bhavit: top100.parquet, submission.csv (Used for auditing and PPT screenshots).

- Shares With Team: PPT, Audit Reports, Model Reports, Demo.

## 3.2 Project Workflow

Piyush Features → Jain Model → Feature Importance Analysis → Model Evaluation → Bhavit Top 100 → Top-100 Audit → Presentation → Demo → Final Submission Package

# 4. Deliverables & Definition of Done

- Required Artifacts:

  - label_quality_report.md

  - feature_importance_report.md

  - model_comparison_report.md

  - top100_audit_report.md

  - final_presentation.pptx & demo_app

- Definition of Done:

  - All reports generated and PPT/Demo completed.

  - Repository updated and team review completed.

  - Team Lead approval and confidence in explaining selection logic.

# 5. Reference Materials

## Repository Ownership

Note: Only Gur modifies these folders.

- evaluation/, analysis/, reports/, presentation/, demo/, artifacts/reports/

## Validation Checklist

- ✓ Label Quality: Sample labels reviewed, honeypots verified, no obvious mislabeling.

- ✓ Analysis: Top features identified and reports generated.

- ✓ Review: Models compared, best selected, and top-100 candidates audited.

- ✓ Presentation: Architecture explained, visuals added, and demo runs successfully.