# JAIN – OWNERSHIP + ENGINEERING HANDBOOK

## 1. Role & Mission

Role: LLM Labeling & Machine Learning Lead

Mission: Build the AI brain of the system by generating high-quality labels using an LLM, training a ranking model, and predicting scores for all 100,000 candidates. Jain owns the core intelligence layer, determining how features translate into recruiter-like ranking decisions.

Contribution: ~35% of project

## 2. Operational Workflow

Piyush Features → Candidate Sampling (3k-5k) → LLM Evaluation (Fit Scores & Honeypot Labels) → Training Dataset Creation → Model Training (LightGBM/XGBoost/CatBoost) → Model Selection → Full Dataset Prediction (100k) → Bhavit (Top-100 Ranking).

## 3. Operational Phases

### Phase 1: Candidate Sampling

Goal: Create a diverse dataset for LLM labeling.

Inputs: candidate_features.parquet, behavior_features.parquet, semantic_scores.parquet.

Tasks: Select 3000–5000 candidates across High/Medium/Low semantic scores, experience levels, and industries. Avoid random-only sampling.

Output: sampled_candidates.parquet

### Phase 2: LLM Candidate Evaluation

Goal: Generate recruiter-style labels.

Inputs: Raw JD, Profile, Skills, Career History, Projects, Education, and Redrob Signals. (DO NOT feed engineered features).

Tasks: Evaluate Technical/Career/Behavioral fit and JD alignment. Detect honeypots.

Output: llm_labels.parquet (fit_score, fit_label, honeypot).

### Phase 3: Training Dataset Creation

Goal: Create supervised dataset (X = features, y = fit_score).

Inputs: candidate_features, behavior_features, semantic_scores, and llm_labels.

Output: training_dataset.parquet

### Phase 4: Model Training

Goal: Train and compare ranking models.

Models: LightGBM, XGBoost, CatBoost.

Tasks: Evaluate prediction quality, generalization, and feature importance.

Output: trained_model.pkl

### Phase 5: Full Dataset Prediction

Goal: Generate ranking scores for every candidate.

Input: 100k candidates (candidate_features, behavior_features, semantic_scores).

Output: predictions.parquet (candidate_id, predicted_score, honeypot_probability).

### Phase 6: Model Selection & Review

Goal: Choose the best model based on quality, consistency, and interpretability.

Collaborator: Gur helps review results and feature importance.

## 4. Collaborations & Dependencies

Receives from Piyush: jd_requirements.json (JD understanding), candidate_features.parquet, behavior_features.parquet, semantic_scores.parquet (ML features).

Sends to Bhavit: predictions.parquet for ranking, Top-100 extraction, and submission generation.

Shares with Gur: trained_model.pkl and predictions.parquet for auditing, label review, and model comparison.

## 5. Governance & Standards

### Repository Ownership (Jain Only)

sampling/, llm_labeling/, training/, models/, prediction/, artifacts/models/

### Validation Checklist

✓ Sampling: 3k-5k diverse candidates. ✓ LLM: Labels, scores, and honeypots generated. ✓ Training: No missing labels/schema mismatch. ✓ Model: Reproducible training and saving. ✓ Predictions: All 100k scored with no duplicates.

### Definition of Done

Task is complete when all phases (1-5) are finished, results are shared with Bhavit and Gur, and Team Lead approval is received.

## Sends To Bhavit

predictions.parquet

Used for:

Ranking

Top-100 extraction

Submission generation